**MEETING REPORT**

**Team Name: Restaurant Management System Date of Meeting: 8/4/2021**

**Start Time: 19:30 End Time: 20:30 Meeting Location**: **Online**

**Moderator: Amalia Agolli**

**Other Members Present: Alba Meca, Egnantis Basha,**

**Jasmina Gaxheri, Arlin Ramasaco**

**Members Absent: Albi Nikehasani**

**Topics Discussed:**

1. **We firstly discussed about the progress since the previous meeting.**
2. **The main discussion was about the features of the system and how can we implement them.**
3. **Based on the laboratory meeting on Friday, and considering that our client has not yet implemented a delivery service, we reevaluated the necessity of that aspect and considered the possibility of removing it.**
4. **We discussed who would be the users of our system and their specific roles on the system.**
5. **Distributed new tasks to members.**

**Decisions Made:**

1. **Update the personal logs of each member on Wiki.**
2. **We will finish implementing the whole front-end of the client-side of the website. The managerial part including the dashboards that will be implemented during the upcoming weeks.**
3. **Because of the changes, we will edit the initial database.**
4. **We decided the users of the system would have these roles: Client, Admin, Economist, Waiter or Chef**

**Tasks Assigned:**

1. **Jasmina was assigned to do the front-end of the Home Page as well as some other modifications on her previous webpage, About Us.**
2. **Alba was assigned to edit the database and create the ERD and Relational Schema.**
3. **Amalia was assigned to research and learn more about Laravel, install the required libraries and start writing the requirements documentation.**

**Time, Place, and Agenda for Next Meeting:**

**Wednesday, 14/04/2021 at 7.30 pm, Online (on the Google Meet platform)**